ENGINEERING BUILD SPECIFICATION  ·  INTERNAL

Codex

Enterprise Policy Intelligence Engine

System design, data pipelines, data model, API surface, build plan, and engineering deliverables for the implementing team. Engineering extract of the Codex proposal — business and commercial sections removed.

Prepared for   Najmus (CTO) and the AI Engineering team

Owner   Office of the CEO / AI Engineering

Audience   AI Engineering only — not for business-stakeholder or external circulation

Classification   Confidential — Engineering

Date   25 June 2026

Funkash Technology Limited   •   Banana Island, Ikoyi, Lagos   •   oogunwo@funkash.com   •   funkash.com

01   Scope & Objectives

Codex ingests an enterprise’s full policy corpus and serves grounded, cited answers to policy, compliance and approval questions over an API and chat surface, using multi-agent reasoning, a knowledge graph for approval logic, guardrails that enforce “cite or abstain,” and a complete audit trail.

In scope (v1 / MVP)

- Ingestion: Parse, OCR, structure-aware chunk, embed, and extract rules/entities into the graph.

- Retrieval & reasoning: Hybrid retrieval, grounded Q&A with exact citations, approval-matrix resolution, conflict detection, and a compliance verdict.

- Surfaces: REST API, web chat with a citation viewer, a compliance/admin dashboard, and one chat integration (Teams or Slack).

- Quality: An evaluation harness with a golden Q&A set and a CI quality gate.

Out of scope (post-MVP)

Autonomous policy editing, live ERP write-back, regulatory-feed monitoring, and multilingual support are deferred to the post-MVP roadmap (Section 14).

Non-negotiable invariant.  Every answer must cite a governing clause or abstain. Numeric thresholds and approval authorities must come from the knowledge graph or a cited clause — never generated. The system fails closed.

02   System Architecture

Data flow:  Sources → Ingest (parse · OCR · chunk · embed · extract) → Stores (Vector + Knowledge Graph + Metadata + Object) → Orchestrator → Multi-Agent Reasoning → Guardrails → Cited Answer → Workflow / Integration → Audit Log.

Platform planes

| Plane | Components | Function |
| --- | --- | --- |
| Ingestion & Knowledge | Parsers, OCR, structure-aware chunker, embedding service, entity/rule extractor | Turns PDFs, DOCX, scans and approval tables into clause-level, versioned knowledge in a vector store and a knowledge graph. |
| Reasoning & Orchestration | LLM orchestrator (LangGraph / Semantic Kernel), specialised agents, tool calling | Decomposes each question, retrieves, reasons, checks the matrix, detects conflicts and verifies — deterministically and inspectably. |
| Trust & Governance | Guardrails, grounding & citation checks, confidence + abstention, RBAC, audit log, evaluation harness | Guarantees every answer is cited or withheld, access-controlled, measured and audit-defensible. |
| Experience & Integration | Web app, citation viewer, compliance dashboard, Teams / Slack bots, ERP & workflow connectors | Serves the API and chat surfaces and closes the loop into approvals and systems of record. |

03   Multi-Agent Design

Implemented as a LangGraph state machine: each agent is a node; a shared state object carries the question, user role/department, retrieved clauses, verdict, citations and confidence. Conditional edges route by intent (e.g. approval questions invoke the matrix agent); failures degrade to a safe abstention.

| Agent | Responsibility | Key tools |
| --- | --- | --- |
| Orchestrator / Planner | Interprets the question, classifies intent, routes to the right agents and assembles the final answer. | LLM, router, memory |
| Retriever | Runs hybrid search (vector + keyword) with reranking and access-tag filtering; returns clauses with provenance. | Vector DB, BM25, reranker |
| Policy Reasoner | Reasons to an answer grounded strictly in the retrieved clauses — nothing else. | Long-context LLM |
| Approval-Matrix Agent | Resolves “who can approve / is this allowed” by traversing role → threshold → authority in the graph. | Knowledge graph, matrix function |
| Conflict Detector | Cross-checks clauses across documents for contradictions and version mismatches. | Graph, semantic diff, LLM |
| Risk & Compliance | Classifies the action (Clear / Conditional / Violation), maps to NDPA / ISO, lists missing items. | Rules engine, graph, LLM |
| Citation & Verifier | Confirms every claim is clause-supported, forces abstention if not, attaches citations and confidence. | Verifier model, guardrails |

04   AI Engineering Stack & Rationale

Concrete implementation choices and the failure mode each one addresses. Where two options are listed, the first is the default.

| Technology | Implementation | Why |
| --- | --- | --- |
| Document parsing | Azure Document Intelligence / unstructured / LlamaParse | Approval matrices are tables — the table is the policy; naive text extraction destroys exactly the part that matters. |
| OCR | Document Intelligence / Textract / Tesseract | Much of the corpus is scanned; without OCR those policies are invisible to the model. |
| Chunking | Structure-aware, clause-level with section + version metadata | Citations must resolve to a clause, not a 1,000-token blob; structure preserves provenance. |
| Embeddings | text-embedding-3-large / Cohere / bge | Lets employees ask in their own words and still hit the right rule with no keyword overlap. |
| Vector DB | pgvector (default) / Qdrant | Sub-second semantic search; pgvector keeps vectors inside the existing Postgres stack, simplifying ops. |
| Knowledge graph | Neo4j | “Who approves” is a graph traversal, not a search; the graph answers it reliably — and is the proprietary moat. |
| Hybrid retrieval | Vector + BM25 + reranker | Pure vector misses exact terms (amounts, role titles, doc IDs); hybrid maximises recall and precision. |
| Reasoning LLM | GPT-4-class / Claude; open-weights for on-prem | Strong instruction-following and long context; model choice flexes for data-residency constraints. |
| Orchestration | LangGraph / Semantic Kernel | Replaces a black-box prompt with an inspectable graph supporting retries, branching and human handoff. |
| Multi-agent | Specialised agents per sub-task | Decomposed reasoning beats one monolithic prompt and lets each capability be tested in isolation. |
| Tool calling | Structured function calls to graph, matrix, doc store, ERP | Makes actions deterministic and auditable rather than free-text guesses. |
| Guardrails | Input/output validation; grounding & citation enforcement | A compliance engine that invents a threshold is worse than none; guardrails enforce “cite or abstain.” |
| Memory | Conversation + entity (role) context | Follow-ups and role-aware authority checks need persistent context. |
| Evaluation | RAGAS-style + custom checks | Compliance demands measurable accuracy; what cannot be measured cannot ship. |
| Human-in-the-loop | Low-confidence review queue | Keeps experts on the hard 5%; every correction becomes training signal. |

05   Data Pipelines

5.1  Ingestion pipeline (async, queued, idempotent)

- Ingest via API / watched folder / connector; store the raw file in object storage.

- Parse to text + layout + tables; OCR fallback for scanned pages.

- Segment into clause-level chunks; capture metadata: document_id, version, effective_date, section_path, clause_ref, page, source_uri, access_tags.

- Embed chunks; upsert vectors to pgvector and metadata to Postgres; build the BM25 index.

- Extract rules and entities (schema-constrained LLM) and upsert to Neo4j: roles, thresholds, approval authorities, document relationships, regulatory references.

- On a new version: supersede the prior document, diff the changes, mark superseded clauses, and emit change events to notify affected roles.

5.2  Retrieval & reasoning pipeline (per query)

- Receive query + user context (role, department); orchestrator classifies intent and policy domain.

- Hybrid retrieve (vector + BM25), rerank, and filter candidates by RBAC access tags.

- If approval/authority intent: Approval-Matrix agent queries the graph (role → threshold → authority).

- Policy Reasoner composes an answer grounded only in retrieved clauses; Conflict Detector checks for contradictions/version mismatch.

- Risk & Compliance assigns the verdict, missing items and regulatory mapping.

- Citation & Verifier checks each claim against its clause, computes confidence, and abstains if unsupported or below threshold.

- Return the answer payload (Section 7) and write the audit log + telemetry.

5.3  Grounding & guardrails — “cite or abstain”

- Input: PII handling, prompt-injection filtering, and scope check before retrieval.

- Grounded generation: The answer must reference retrieved clause IDs; ungrounded generation is rejected.

- Verifier pass: Each claim is checked for clause support (NLI / LLM-verify); unsupported claims are dropped.

- Abstention: Below the confidence threshold τ, or with no support, Codex abstains: “insufficient policy basis — routed to [owner].”

- Hard rule: Numeric thresholds and authorities come only from the graph or a cited clause; otherwise fail closed.

- Output: Schema validation, mandatory citations, and RBAC redaction of restricted content.

06   Data Model

Relational store (PostgreSQL + pgvector)

| Entity | Purpose | Key fields |
| --- | --- | --- |
| documents | Policy corpus registry | id, title, type, owner, version, effective_date, status, source_uri, access_tags |
| chunks | Clause-level units + vectors | id, document_id, section_path, clause_ref, page, text, embedding (vector), token_count |
| entities | Extracted rules/entities mirror | id, type, name, document_id, attrs (jsonb) |
| queries | Inbound questions | id, user_id, role, dept, question, intent, created_at |
| answers | Responses + outcome | id, query_id, answer, verdict, confidence, abstained, latency_ms |
| citations | Answer-to-clause links | id, answer_id, chunk_id, document_id, clause_ref, score |
| feedback | Human review signal | id, answer_id, rating, note, reviewer |
| audit_log | Immutable audit trail | id, actor, action, payload (jsonb), ts |

Knowledge graph (Neo4j) — node types

| Node | Represents | Key properties |
| --- | --- | --- |
| Policy | A document / version | title, version, effective_date, status |
| Clause | A governing clause | clause_ref, section_path, text_ref |
| Role / Department | Org structure | name, level |
| Process | An approvable action | name, category |
| Threshold | A monetary/limit band | amount, currency, basis |
| Regulation | External obligation | name (NDPA, ISO, etc.), ref |

Knowledge graph — relationships

| Relationship | Meaning |
| --- | --- |
| (Clause)-[:PART_OF]->(Policy) | Clause belongs to a policy/version |
| (Role)-[:CAN_APPROVE {max_amount}]->(Process) | Approval authority with a limit |
| (Process)-[:REQUIRES_THRESHOLD]->(Threshold) | Action gated by a limit band |
| (Clause)-[:GOVERNS]->(Process) | Clause is the rule for a process |
| (Policy)-[:MAPS_TO]->(Regulation) | Policy satisfies a regulatory obligation |
| (Clause)-[:CONFLICTS_WITH]->(Clause) | Detected contradiction |
| (Policy)-[:SUPERSEDES]->(Policy) | Version lineage |

Approval resolution (Cypher sketch).

MATCH (role:Role {name:$role})-[a:CAN_APPROVE]->(p:Process {name:$process}) WHERE $amount <= a.max_amount RETURN role.name AS authority, a.max_amount AS limit ORDER BY a.max_amount ASC LIMIT 1;

07   API Surface

| Endpoint | Purpose | Auth |
| --- | --- | --- |
| POST /v1/ingest | Enqueue a document for the ingestion pipeline | admin |
| GET /v1/documents | List corpus + version status | scoped |
| GET /v1/documents/{id} | Document + clause metadata | scoped |
| POST /v1/query | Ask a policy question; returns the answer payload | user |
| POST /v1/review | Submit feedback / human review on an answer | reviewer |
| GET /v1/audit | Audit-log access | admin |
| GET /v1/metrics | Eval + usage telemetry | admin |
| POST /v1/integrations/{teams¦slack} | Inbound chat webhook | signed |

Answer payload (POST /v1/query).

{ "answer": "...", "verdict": "clear ¦ conditional ¦ violation ¦ abstained", "confidence": 0.0, "citations": [ {"document": "", "version": "", "section": "", "clause": "", "score": 0.0} ], "reasoning": "...", "next_steps": ["..."], "missing": ["required document / approval ..."] }

08   Engineering Deliverables

| Layer | Specification |
| --- | --- |
| Backend | Python / FastAPI microservices — ingestion, retrieval & orchestration, agent, and integration/webhook services. Async workers (Celery / Arq + Redis). LangGraph or Semantic Kernel for orchestration. |
| Frontend | React / Next.js + Tailwind on the Funkash design system — chat interface, click-through citation viewer with source highlighting, and an admin / compliance dashboard. |
| Database | PostgreSQL (system of record) + pgvector for embeddings; Neo4j for the knowledge graph; Redis for cache/queue/sessions; S3 / Azure Blob for raw documents. |
| AI services | Embedding API, reasoning LLM (GPT-4-class / Claude, with an on-prem open-weights option), Document Intelligence / OCR, a reranker, and a RAGAS-style evaluation service. |
| Infrastructure | Docker, Kubernetes, Azure-preferred (AWS-capable), Terraform IaC, secrets manager, VPC isolation, and a VPC / on-prem option for regulated clients. |
| Authentication | SSO via OIDC / SAML (Entra ID, Okta); RBAC so retrieval and authority checks respect the user’s role and department; full audit logging. |
| Monitoring | Agent-run tracing (LangSmith / OpenTelemetry), metrics (Prometheus / Grafana), centralised logs, and LLM telemetry — token cost, latency, grounding rate, abstention rate — with alerting. |
| Deployment | CI/CD (GitHub Actions), staging → production with canary / blue-green, feature flags, and an automated evaluation gate that blocks deploys on faithfulness regression. |
| Evaluation | Per-client golden Q&A dataset; automated faithfulness, context precision/recall and answer-relevance scoring; citation-accuracy and regression suites; an adversarial red-team set; and a human-review queue. |

09   Evaluation & Quality Gates

- Golden set: A curated Q&A set per corpus, owned jointly by compliance (ground truth) and engineering.

- Metrics: Faithfulness, context precision, context recall, answer relevance, citation accuracy, abstention correctness, and threshold-correctness.

- CI gate: A deploy is blocked if faithfulness drops below target or any fabricated threshold appears in the regression set (must be zero).

- Red-team set: Adversarial, ambiguous, out-of-scope and prompt-injection cases run on every release.

- Feedback loop: Low-confidence answers enter the human-review queue; corrections feed back into the golden set.

10   Non-Functional Requirements

| Dimension | Requirement |
| --- | --- |
| Latency | p95 answer under a few seconds (retrieval + reasoning); ingestion runs asynchronously. |
| Scale | Tens of thousands of clauses per tenant; strict multi-tenant isolation. |
| Security | Encryption at rest and in transit; secrets manager; per-tenant data isolation; RBAC-scoped retrieval; immutable audit log. |
| Data residency | VPC / on-prem deployment option and an open-weights model path for no-egress clients. |
| Availability | Health checks and graceful degradation — on any agent failure the system abstains rather than guesses. |
| Observability | Every agent run traced; token, cost, latency, grounding-rate and abstention-rate metrics emitted. |

11   MVP Build Plan — Four Weeks

Each week ends at a concrete, demoable definition of done.

| Week | Focus | What we build | Definition of done |
| --- | --- | --- | --- |
| Week 1 | Ingestion & index foundation | Stand up repo, infra, Postgres + pgvector, object storage and the auth skeleton. Build the ingestion pipeline: upload → parse → OCR → structure-aware chunk → embed → store with metadata. Ingest a seed corpus of real policy types. | Searchable index; semantic retrieval working end-to-end on the seed corpus. |
| Week 2 | RAG Q&A, citations, guardrails | Orchestrator + grounded-Q&A agent with hybrid retrieval (vector + BM25) and reranking. Citation resolution to the exact clause. Guardrails: grounding check, cite-or-abstain, confidence threshold. Minimal chat UI + citation viewer. | An employee can ask a policy question and get a cited, grounded answer. |
| Week 3 | Knowledge graph & specialised agents | Extract entities/rules into Neo4j (roles, thresholds, authorities, links, regulatory maps). Build the Approval-Matrix, Conflict-Detector and Risk/Compliance agents; wire multi-agent orchestration with tool calling. | “Can I approve NGN 15m?”, “Who approves travel to Ghana?” and conflict detection answered correctly. |
| Week 4 | Eval, dashboard, integration, hardening | Evaluation harness + golden set; measure faithfulness, precision, recall; tune. Compliance dashboard (analytics, risk hotspots, gaps, audit log). One integration (Teams or Slack). Add memory; harden RBAC; deploy to staging. | A demoable, measured, integrated MVP ready for pilot. |

12   Repository & Environment

Suggested structure.

codex/ services/ ingestion/ # parse, OCR, chunk, embed, extract api/ # FastAPI: /query, /ingest, /audit, /metrics agents/ # LangGraph graph + agent nodes + tools integrations/ # Teams / Slack webhooks packages/ shared/ # schemas, types, prompts, guardrails web/ # Next.js app: chat, citation viewer, dashboard infra/ # Terraform, k8s manifests, CI eval/ # golden sets, RAGAS harness, red-team

- Config: Environment variables via a secrets manager; ship a checked-in .env.example.

- Local dev: docker-compose brings up Postgres + pgvector, Neo4j, Redis and MinIO.

- CI: GitHub Actions: lint → test → evaluation gate → build → deploy.

13   Technical Risks & Open Decisions

| Risk / decision | Mitigation / direction |
| --- | --- |
| Table-extraction fidelity from scanned approval matrices | Document Intelligence + a human-verification step on matrices at ingest. |
| LLM hosting vs. data residency | Decide per client: managed GPT-4-class / Claude vs. on-prem open-weights. |
| Rule extraction accuracy (rules from prose) | Schema-constrained extraction, confidence thresholds, and HITL validation. |
| Model / embedding versioning & re-index cost | Pin model versions; incremental re-embed on document updates only. |
| Multi-tenancy isolation model | Decide DB-per-tenant vs. row-level security before the first paid pilot. |
| Ground-truth ownership | Compliance sign-off process for the golden set per corpus. |

14   Stretch / Post-MVP Engineering Roadmap

| Theme | Capability | What it unlocks |
| --- | --- | --- |
| Autonomy | Multi-agent collaboration | Planner, reasoner and verifier negotiate multi-step, cross-policy questions. |
| Autonomy | Automatic policy updates | Watch repositories, detect new versions, re-index, and diff with change alerts. |
| Governance | Regulatory monitoring | Ingest regulator feeds (NDPC, CBN, NAICOM, ISO); map changes to internal policy and flag gaps. |
| Governance | Policy authoring copilot | Draft and redline new policy and check for conflicts before publishing. |
| Workflow | Enterprise workflow automation | Auto-route approvals, generate required documents and trigger downstream tasks. |
| Connectivity | Microsoft Teams & Slack | Native bots in the channels employees already use. |
| Connectivity | ERPNext, SAP, Dynamics, Oracle | Pull live thresholds, vendor master and roles; push approval actions — synergy with Flowpense. |
| Deployment | On-prem & sovereign | Fully isolated deployment where data cannot leave the perimeter. |